# OleKard Payment Implementation Prompt Pack

Separate work packages for Claude Code and Spec Kit

Version 1.0  |  20 October 2026  |  Architecture baseline version 1.1

# Purpose and execution approach

This pack converts the Shared Payment Architecture into 34 separately manageable prompts. Each prompt is a bounded feature specification or review package with a role owner, prerequisites, source references, tasks, verification and a completion report. It supports the existing Laravel, PostgreSQL, Redis, Next.js and Flutter implementation without requiring a new payment engine per business module.

Use one selected prompt at a time. P00 assesses the repository, P01 establishes contracts and the remaining packages implement or verify defined scope. Create stories and tasks inside each work package using the repository’s existing numbering. P IDs are management references, not replacements for approved epic IDs.

Source: OleKard_Shared_Payment_Architecture.docx, document version 1.1 dated 19 October 2026, including 16 lifecycle flows. This is a companion prompt pack; the architecture document remains the governing requirement baseline. Bank names remain placeholders until actual providers and documentation are supplied.

## How to run a prompt

Place the architecture document in an accessible repository documentation folder and give Claude Code its actual path. Retain the Word file or extract its complete content to a checked-in text format according to project conventions.

Run P00 first and P01 next. Use the dependency register below to choose subsequent ready packages. Dependencies mean verified required contracts or evidence, not merely that another session was opened.

Copy the complete selected prompt from its START PROMPT to END PROMPT markers. Its safety, workflow and reporting instructions are included so it can be used in a fresh session.

For each implementation package, use installed Spec Kit stages to specify, clarify blocking decisions, plan, create tasks, analyse consistency and implement. Do not assume command names, a custom converge command or a particular Spec Kit version.

After completion, review evidence and update the register before selecting another prompt. A BLOCKED/PARTIAL package does not imply all downstream work must stop; proceed only where the actual prerequisite is satisfied.

For an existing implemented feature, assess and complete gaps rather than rebuild. Treat external-provider certification, real operating permission and production release as separate acceptance gates.

## Managerial control model

Use a lifecycle of NOT STARTED → READY → IN PROGRESS → REVIEW → COMPLETED, with PARTIAL, BLOCKED and DEFERRED recorded explicitly. COMPLETED means the selected deliverables and checks passed; it does not mean the whole platform is production-ready. Record specification status, implementation status, certification status and release status separately.

At every handover retain: work-package ID, repository epic/story/task links, branch/commit, source version, implemented scope, test evidence, unresolved decisions, blockers, next permitted action and restart notes. Assign real people and dates in your project tracker; role names below are suggested responsibilities only. Do not invent completion dates, effort estimates or test results.

# Dependency and execution register

| ID | Work package | Required predecessors | Role owner |
| --- | --- | --- | --- |
| P00 | Repository assessment and delivery register | None | Technical lead |
| P01 | Architecture contracts and accounting decisions | P00 | Architect and finance reviewer |
| P02 | Payment schema and API contracts | P01 | Backend engineer |
| P03 | Tenant isolation and payment permissions | P02 | Security and backend engineers |
| P04 | Purpose validation quotes and fee snapshots | P02 P03 | Backend and domain engineers |
| P05 | Provider registry and option eligibility | P02 P03 P04 | Backend integration engineer |
| P06 | Intent attempt and payment state engine | P02 P03 P04 P05 | Backend engineer |
| P07 | Durable idempotency concurrency and recovery | P06 | Backend reliability engineer |
| P08 | Ledger acknowledgement and fulfilment handoff | P01 P06 P07 | Ledger and backend engineers |
| P09 | OleKard Wallet payment adapter | P06 P07 P08 | Wallet and backend engineers |
| P10 | E25 adapter framework and callback ingress | P05 P06 P07 | Integration engineer |
| P11 | Outbox inbox notifications and domain delivery | P08 P10 | Backend messaging engineer |
| P12 | Bank 1 adapter and certification | P10 P11 | Provider integration engineer |
| P13 | Bank 2 adapter and certification | P10 P11 | Provider integration engineer |
| P14 | Bank 3 adapter and certification | P10 P11 | Provider integration engineer |
| P15 | Shared refund engine and original method return | P08 P09 P10 P11 | Finance and backend engineers |
| P16 | Reversals disputes and chargebacks | P15 | Finance and risk engineers |
| P17 | Reconciliation clearing and provider settlement | P08 P10 P15 P16 | Finance systems engineer |
| P18 | Beneficiary verification and payout lifecycle | P03 P08 P15 P16 P17 | Finance and payout engineers |
| P19 | Receipts communication and payment history APIs | P08 P11 P15 | Backend and communications engineers |
| P20 | Admin provider configuration and policy screens | P03 P05 P10 | Next.js admin engineer |
| P21 | Admin finance dashboard and operations screens | P17 P18 P19 P20 | Next.js admin and finance engineers |
| P22 | Shared Flutter checkout and recovery | P06 P09 P10 P19 | Flutter engineer |
| P23 | Flutter receipts history refunds and support | P19 P22 | Flutter engineer |
| P24 | Funeral Assistance complete shared payment journey | P18 P19 P22 P23 | Community domain engineers |
| P25 | Paid Events ticketing and admission journey | P18 P19 P22 P23 | Events domain engineers |
| P26 | Free invitation and complimentary event journey | P25 | Events domain engineers |
| P27 | Permitted raffle entry draw and prize journey | P18 P19 P22 P23 | Raffle domain engineers |
| P28 | Donation fundraising and beneficiary journey | P18 P19 P22 P23 | Fundraising domain engineers |
| P29 | Scoped reporting support and closure controls | P21 P23 P24 P25 P26 P27 P28 | Reporting and support engineers |
| P30 | Operations observability incident and recovery | P10 P11 P17 P18 P21 | Operations and reliability engineers |
| P31 | Security privacy and financial resilience verification | P29 P30 | Security and QA engineers |
| P32 | Wallet caller migration and controlled rollout | P24 P25 P26 P27 P28 P29 P30 P31 | Technical lead and release engineer |
| P33 | Final convergence lifecycle evidence and release report | P00 to P32 with explicit conditional deferrals | Delivery manager and QA lead |

P12, P13 and P14 can remain blocked on bank documentation while Wallet and independent platform work progress. Implement P22 against certified contracts and development test fixtures where a live bank is unavailable, but do not count mock-backed UI testing as provider certification. P32/P33 may deliver a qualified release for explicitly approved enabled scope while conditional capabilities remain disabled and tracked.

# Requirement coverage matrix

| Source requirement or lifecycle | Primary prompt coverage |
| --- | --- |
| Sections 1 and 2 architecture and ownership | P00 P01 P02 P08 P09 P10 P32 P33 |
| FD01 Identity and scope | P03 P20 P21 P31 |
| FD02 Quotes and purpose | P04 P06 P24 P25 P27 P28 |
| FD03 Registry and eligibility | P05 P20 P22 |
| FD04 Orchestration | P06 P07 |
| FD05 Wallet and ledger | P08 P09 |
| FD06 Adapters and callback | P10 P12 P13 P14 |
| FD07 Accounting and fulfilment | P08 P11 P24 P25 P27 P28 |
| FD08 Refund reversal dispute | P15 P16 |
| FD09 Reconciliation | P17 |
| FD10 Payout boundary | P18 |
| FD11 Shared foundation services | P19 P29 |
| AD01 and AD06 to AD11 Operations screens | P21 |
| AD02 to AD05 and AD12 Configuration | P20 P30 |
| MB01 to MB06 and MB08 Checkout | P22 |
| MB07 and MB08 History privacy | P23 |
| LC01 Provider configuration | P05 P10 P12 P13 P14 P20 |
| LC02 Common checkout | P04 P06 P07 P22 |
| LC03 Bank flows | P08 P10 P12 P13 P14 P22 |
| LC04 Wallet flow | P09 P22 |
| LC05 Callback and delivery | P10 P11 |
| LC06 Funeral | P24 |
| LC07 Paid event | P25 |
| LC08 Free event | P26 |
| LC09 Raffle | P27 |
| LC10 Donation | P28 |
| LC11 Refund | P15 P21 P23 |
| LC12 Dispute | P16 P21 |
| LC13 Reconciliation settlement | P17 P21 |
| LC14 Payout | P18 P21 |
| LC15 Support and closure | P19 P23 P29 |
| LC16 Recovery | P30 P32 |
| Section 6 Data API states events | P01 P02 P06 P07 P08 P11 |
| Section 8 Configuration onboarding | P05 P10 P12 P13 P14 P20 |
| Section 9 Security operations acceptance | P03 P30 P31 P33 |
| Section 10 Delivery migration | P00 P32 P33 |
| Section 11 Decisions references | P00 P01 P33 |

The matrix identifies primary ownership; a prompt may consume another package’s contract. Cross-package dependencies must not become duplicate implementations. If inspection reveals that one package exceeds an independently reviewable feature, split it into repository stories while preserving its P ID and source traceability.

# P00 Repository assessment and delivery register

START PROMPT

Execute P00 — Repository assessment and delivery register. Mode: Assess only. Suggested responsible role: Technical lead.

Required predecessors: None. Source references: Sections 1 2 10 11. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Inspect constitution, AGENTS.md, installed Spec Kit workflow, completed specifications, branches, backend, admin, Flutter, Wallet, ledger and E25. Inventory direct wallet/payment callers and existing tests.

2. Create a current-state versus target gap register and dependency map. Classify requirements as implemented, partial, missing, externally blocked or awaiting decision, with file and test evidence.

3. Create a managed backlog using P00 to P33 as document-local work-package IDs. Map them to existing or new epic/story/task IDs without overwriting repository numbering. Record owners as roles until actual people are assigned.

4. Create an execution register with status, dependencies, source references, acceptance evidence, risks, blockers, next action and restart context. Separate code completion, provider certification and production readiness.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: No implementation, schema migration or provider execution.

Required verification and acceptance: Every classification has evidence; all 34 packages are registered; no source requirement is silently dropped. Identify bank-documentation, custody, accounting and domain-policy decisions.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P01 Architecture contracts and accounting decisions

START PROMPT

Execute P01 — Architecture contracts and accounting decisions. Mode: Design only. Suggested responsible role: Architect and finance reviewer.

Required predecessors: P00. Source references: Sections 1 2 6 11; FD05 FD06 FD10. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Document modular-monolith boundaries for Payments, Wallet, ledger, E25 and each business domain. Define module-owned tables, dependency direction and approved interfaces.

2. Define purpose-handler, provider capability, Wallet operation, ledger acknowledgement and payout contracts. Separate provider, provider account, instrument and consumer display option.

3. Define capture/accounting/fulfilment/refund/settlement/payout meanings and their events. Record why a bank purchase does not implicitly top up the consumer wallet.

4. Record custody, merchant account ownership, chart-of-accounts mappings, fee bearers and late-payment decisions as confirmed or unresolved. Use existing approved ADRs first.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: Do not move working wallet code or select undocumented bank behaviour.

Required verification and acceptance: Contracts and ownership are unambiguous; one authoritative ledger remains; implementation dependencies and blocking decisions are explicit.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P02 Payment schema and API contracts

START PROMPT

Execute P02 — Payment schema and API contracts. Mode: Implement. Suggested responsible role: Backend engineer.

Required predecessors: P01. Source references: Section 6; FD02 FD04 FD08 FD09. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Design and implement the owned Payments schema, exact-money types, opaque references, organisation context, versions and timestamps following schema-per-module conventions.

2. Create intent, attempt, allocation, quote/fee snapshot, refund and reconciliation structures with constraints. Retain separate finance, accounting and fulfilment states.

3. Publish versioned API and event schemas with permission scope, validation, safe error codes, pagination, idempotency behaviour and typed next actions.

4. Implement additive migrations and safe compatibility strategy; include indices, retention-sensitive fields and stable operation references. Do not create a second wallet journal.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: No live charge or broad caller migration.

Required verification and acceptance: Migration and rollback strategy verified on test data; schema validation rejects invalid amounts/currencies; uniqueness and version constraints are exercised.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P03 Tenant isolation and payment permissions

START PROMPT

Execute P03 — Tenant isolation and payment permissions. Mode: Implement. Suggested responsible role: Security and backend engineers.

Required predecessors: P02. Source references: FD01; admin permission matrix; section 9. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Reuse existing identity, session, organisation and RBAC contracts; derive payer and scope server-side.

2. Define permissions for payment read, configuration draft/approve, refunds request/approve, reconciliation and payouts. Apply maker-checker and step-up policies where required.

3. Enforce scope across queries, mutations, callback-account mapping, jobs, exports, files and support views; redact sensitive fields.

4. Connect permission checks to existing admin/mobile access patterns without inventing new identity credentials or granting sponsors/gate operators finance access.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Required verification and acceptance: Negative tests cover ID substitution, cross-tenant export/job access and revoked membership; an operator cannot approve their own controlled request.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P04 Purpose validation quotes and fee snapshots

START PROMPT

Execute P04 — Purpose validation quotes and fee snapshots. Mode: Implement. Suggested responsible role: Backend and domain engineers.

Required predecessors: P02 P03. Source references: FD02; LC02; sections 6 and 8. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Create purpose-handler registration and server-side payable validation for ownership, eligibility, amount, currency, beneficiary allocation, resource hold and expiry.

2. Create immutable quote/version and effective-dated fee snapshots with exact rounding and approval metadata. Begin with one currency and one payment option per intent.

3. Revalidate stale quotes and selected-option fees before execution. Require renewed consumer confirmation for a changed total.

4. Expose quote APIs and document how each domain supplies trusted payable references without importing domain internals into Payments.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: No split tender, FX, recurring mandates or domain-specific pricing inside Payments.

Required verification and acceptance: Tampered client prices fail; stale quotes refresh before charging; purpose ownership and fee rounding are tested.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P05 Provider registry and option eligibility

START PROMPT

Execute P05 — Provider registry and option eligibility. Mode: Implement. Suggested responsible role: Backend integration engineer.

Required predecessors: P02 P03 P04. Source references: FD03; LC01 LC02; section 8. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Implement provider, account, instrument, display-option and capability records using an installed adapter allowlist and secret references.

2. Evaluate options by platform restrictions then organisation/module/purpose/country/currency/amount eligibility. Include provider account environment and operational state.

3. Implement versioned configuration states, draft validation, sensitive-change approval, display order and safe preview of eligibility reasons.

4. Keep account suspension for new execution separate from the ability to resolve historical attempts and refunds. Preserve original attempt configuration/version references.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: Do not allow arbitrary executable adapter uploads or unrestricted endpoint URLs.

Required verification and acceptance: Unavailable options cannot be requested through direct APIs; cross-account configuration is denied; a suspended provider still resolves existing operations.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P06 Intent attempt and payment state engine

START PROMPT

Execute P06 — Intent attempt and payment state engine. Mode: Implement. Suggested responsible role: Backend engineer.

Required predecessors: P02 P03 P04 P05. Source references: FD04; LC02 LC03; section 6. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Implement create/resume intent and start/query attempt orchestration with obligation identity, quote version and durable operation IDs.

2. Implement allowed CREATED, SUBMITTING, REQUIRES_ACTION, PROCESSING, UNKNOWN and final outcome transitions with authoritative evidence checks.

3. Persist before external execution; keep database locks out of network waits. Expose typed next actions and independent accounting/fulfilment state.

4. Block unsafe provider switching while prior attempts may have charged; define handling for expired holds, contradictory evidence and excess captures.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: No success inferred from app redirects; no automatic alternate-provider retry on unknown outcome.

Required verification and acceptance: Double taps and multiple devices do not create uncontrolled attempts; timeout remains UNKNOWN; out-of-order results do not regress success.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P07 Durable idempotency concurrency and recovery

START PROMPT

Execute P07 — Durable idempotency concurrency and recovery. Mode: Implement. Suggested responsible role: Backend reliability engineer.

Required predecessors: P06. Source references: Section 6 constraints; FD04 FD05; LC03 LC04 LC16. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Apply PostgreSQL-authoritative idempotency with Redis acceleration following existing Hybrid Option C. Bind keys to actor/scope, operation and request hash.

2. Use durable provider/Wallet operation IDs, uniqueness, consistent lock order and bounded deadlock retries. Retain recovery references beyond cache expiry.

3. Implement crash recovery after submission/debit/capture with query-by-reference or a documented blocked/manual resolution path when provider capability is insufficient.

4. Handle duplicate real captures as recorded excess funds requiring compensation; do not suppress their evidence to force one-success assumptions.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Required verification and acceptance: Exercise concurrent duplicate requests, changed-payload key reuse, Redis loss and crash windows. Evidence shows one intended financial effect or an explicit safely managed exception.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P08 Ledger acknowledgement and fulfilment handoff

START PROMPT

Execute P08 — Ledger acknowledgement and fulfilment handoff. Mode: Implement. Suggested responsible role: Ledger and backend engineers.

Required predecessors: P01 P06 P07. Source references: FD07; LC03 LC04 LC05; section 6. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Integrate with the existing authoritative ledger contract using approved account mappings and stable posting source IDs.

2. Separate verified capture from accounting acknowledgement and domain fulfilment. Preserve capture if ledger unavailable and repair accounting without recharging.

3. Implement the agreed Payment.Confirmed threshold and durable publication; use idempotent domain allocation references. Wallet journals must not be posted twice.

4. Cover external clearing, merchant/community liabilities, fees and reversal references according to finance-approved mapping; document pending-accounting visibility.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: Do not invent approved accounting/custody decisions or use direct balance edits.

Required verification and acceptance: Ledger request replay creates one journal; capture survives ledger outage; a replayed confirmation cannot allocate the same entitlement twice.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P09 OleKard Wallet payment adapter

START PROMPT

Execute P09 — OleKard Wallet payment adapter. Mode: Implement. Suggested responsible role: Wallet and backend engineers.

Required predecessors: P06 P07 P08. Source references: FD05; LC04. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Implement the common payment adapter using existing Wallet contracts, ownership, pocket/currency, spendable balance and transaction-limit validation.

2. Reuse approved payment PIN/step-up verification. Support existing reservation/capture or atomic debit semantics rather than inventing a different model.

3. Use stable operation IDs for debit/query/release and refund capability; return wallet transaction and authoritative journal references.

4. Handle insufficient funds, concurrent spend, expired reservations and crashes after debit before Payments acknowledgement. Preserve existing wallet routes via compatibility where required.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: No new wallet ledger, automatic FX or external-style checkout for an internal debit.

Required verification and acceptance: Concurrent spending cannot overspend; retry after successful debit recovers the original effect; ownership/currency/PIN failures and Wallet refund contract are tested.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P10 E25 adapter framework and callback ingress

START PROMPT

Execute P10 — E25 adapter framework and callback ingress. Mode: Implement. Suggested responsible role: Integration engineer.

Required predecessors: P05 P06 P07. Source references: FD06; LC01 LC03 LC05; sections 1 and 8. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Reuse E25 connector lifecycle, secret resolution, transport and webhook ingress. Payments owns the financial adapter contract and semantic state processing.

2. Implement capability interfaces for initiate/query/refund and optional payout separately. Unsupported capabilities fail explicitly.

3. Add raw-body provider verification, trusted account mapping, durable receipt, deduplication, safe acknowledgement, restricted evidence and retry/quarantine routes.

4. Provide development-only mock adapters with explicit scenario controls and enforce that they cannot activate in production. Document provider onboarding/certification requirements.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: Do not fabricate Bank 1/2/3 API endpoints or credentials.

Required verification and acceptance: Invalid callbacks cannot mutate money; duplicate/account-mismatched receipts are handled safely; mocked success is visibly test-only and production enablement fails.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P11 Outbox inbox notifications and domain delivery

START PROMPT

Execute P11 — Outbox inbox notifications and domain delivery. Mode: Implement. Suggested responsible role: Backend messaging engineer.

Required predecessors: P08 P10. Source references: FD07 FD11; LC05; section 6 event contract. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Implement or extend existing transactional outbox/inbox mechanisms for ledger acknowledgement, payment confirmation and domain fulfilment.

2. Follow repository dot-notation PascalCase naming, schema versioning, causation/correlation and minimal personal data.

3. Commit event intent with owned domain state; commit consumer deduplication with the downstream domain effect. Support bounded retry, poison-message quarantine and audited replay.

4. Expose lag/age and repair APIs to operations. Keep message acknowledgement distinct from business completion and notification delivery.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: No exactly-once transport claims or duplicate generic messaging platform.

Required verification and acceptance: Crash before/after publish and repeated delivery cause no lost durable intent or duplicate entitlement; event schema compatibility and replay are verified.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P12 Bank 1 adapter and certification

START PROMPT

Execute P12 — Bank 1 adapter and certification. Mode: Implement. Suggested responsible role: Provider integration engineer.

Required predecessors: P10 P11. Source references: FD06; LC01 LC03 LC05; section 8. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Inspect the actual Bank 1 contract, merchant ownership, authentication, supported methods/currencies, category restrictions, idempotency and query-by-reference finality. Record unresolved requirements.

2. Implement only Bank 1 protocol mapping behind the approved contract. Support its certified next action, capture/query, callbacks and refunds only where documented.

3. Test timeouts, duplicate and out-of-order evidence, account/amount mismatch, late success and safe resolution. Map provider errors without leaking secrets.

4. Create sandbox configuration, test evidence, production enablement checklist, secret rotation and support runbook. Keep configuration disabled until required verification passes.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: Do not modify core/business logic for protocol differences, invent capabilities or treat mocks as bank certification.

Required verification and acceptance: Contract tests and documented sandbox evidence validate Bank 1; missing documentation/access means BLOCKED for live certification. Other adapters and business code remain independent.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P13 Bank 2 adapter and certification

START PROMPT

Execute P13 — Bank 2 adapter and certification. Mode: Implement. Suggested responsible role: Provider integration engineer.

Required predecessors: P10 P11. Source references: FD06; LC01 LC03 LC05; section 8. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Inspect the actual Bank 2 contract, merchant ownership, authentication, supported methods/currencies, category restrictions, idempotency and query-by-reference finality. Record unresolved requirements.

2. Implement only Bank 2 protocol mapping behind the approved contract. Support its certified next action, capture/query, callbacks and refunds only where documented.

3. Test timeouts, duplicate and out-of-order evidence, account/amount mismatch, late success and safe resolution. Map provider errors without leaking secrets.

4. Create sandbox configuration, test evidence, production enablement checklist, secret rotation and support runbook. Keep configuration disabled until required verification passes.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: Do not modify core/business logic for protocol differences, invent capabilities or treat mocks as bank certification.

Required verification and acceptance: Contract tests and documented sandbox evidence validate Bank 2; missing documentation/access means BLOCKED for live certification. Other adapters and business code remain independent.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P14 Bank 3 adapter and certification

START PROMPT

Execute P14 — Bank 3 adapter and certification. Mode: Implement. Suggested responsible role: Provider integration engineer.

Required predecessors: P10 P11. Source references: FD06; LC01 LC03 LC05; section 8. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Inspect the actual Bank 3 contract, merchant ownership, authentication, supported methods/currencies, category restrictions, idempotency and query-by-reference finality. Record unresolved requirements.

2. Implement only Bank 3 protocol mapping behind the approved contract. Support its certified next action, capture/query, callbacks and refunds only where documented.

3. Test timeouts, duplicate and out-of-order evidence, account/amount mismatch, late success and safe resolution. Map provider errors without leaking secrets.

4. Create sandbox configuration, test evidence, production enablement checklist, secret rotation and support runbook. Keep configuration disabled until required verification passes.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: Do not modify core/business logic for protocol differences, invent capabilities or treat mocks as bank certification.

Required verification and acceptance: Contract tests and documented sandbox evidence validate Bank 3; missing documentation/access means BLOCKED for live certification. Other adapters and business code remain independent.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P15 Shared refund engine and original method return

START PROMPT

Execute P15 — Shared refund engine and original method return. Mode: Implement. Suggested responsible role: Finance and backend engineers.

Required predecessors: P08 P09 P10 P11. Source references: FD08; LC11; AD07. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Integrate domain refund eligibility with financial allocations, original method capability and exact refundable balance.

2. Reserve completed plus in-flight refund value atomically; implement request, approval, submit, pending/unknown, confirmed and definitive-failure states.

3. Execute refund with stable IDs via Wallet or external adapters; preserve capture history and append accounting/normalised events.

4. Handle unsupported methods, fee policy, consumed entitlement and delayed outcome through approved exceptions. Expose APIs for mobile/admin without recreating domain cancellation rules.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: No silent substitute wallet credit or success on refund request acceptance.

Required verification and acceptance: Concurrent partial refunds cannot over-refund; unknown execution keeps reservation; rejection/confirmation update balances and domain state correctly.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P16 Reversals disputes and chargebacks

START PROMPT

Execute P16 — Reversals disputes and chargebacks. Mode: Implement. Suggested responsible role: Finance and risk engineers.

Required predecessors: P15. Source references: FD08; LC12. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Authenticate provider reversal/dispute events and map original capture, amount, account and currency.

2. Create case deadlines, evidence permissions, exposure assessment and authorised holds. Coordinate domain restrictions for unused versus consumed entitlements.

3. Implement provider outcome, fees, linked correcting journals and hold release; account for prior refunds to prevent double compensation.

4. Expose auditable case actions and document already-settled funds, raffle post-draw disputes and organiser/beneficiary liability exceptions.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: No unauthorised wallet clawback or rewriting captured history as never paid.

Required verification and acceptance: Duplicate case events do not duplicate adjustments; won/lost paths, response deadlines and settled-funds exposure are traceable.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P17 Reconciliation clearing and provider settlement

START PROMPT

Execute P17 — Reconciliation clearing and provider settlement. Mode: Implement. Suggested responsible role: Finance systems engineer.

Required predecessors: P08 P10 P15 P16. Source references: FD09; LC13; AD08. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Ingest authenticated provider statements with account, environment, currency, period/cutoff and duplicate-source controls.

2. Match attempts, Wallet operations, ledger journals, capture, fees, refunds, reversals and settlement references; classify unresolved exceptions with owner and ageing.

3. Implement evidence-backed correction approval through ledger contracts and settlement-bank matching. Keep capture clearing separate from actual provider settlement.

4. Publish qualified versus reconciled totals and cleared availability for payout. Wallet internal transfers do not create fictitious bank settlement.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: No manual mark-as-paid or editing posted journals to clear a mismatch.

Required verification and acceptance: Duplicate statement imports post once; orphan capture, missing callback, fee mismatch and partial settlement remain visible until resolved.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P18 Beneficiary verification and payout lifecycle

START PROMPT

Execute P18 — Beneficiary verification and payout lifecycle. Mode: Implement. Suggested responsible role: Finance and payout engineers.

Required predecessors: P03 P08 P15 P16 P17. Source references: FD10; LC14; AD10. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Reuse or implement the separate shared payout capability with verified destination, domain entitlement and cleared payable balance.

2. Reserve available funds net of refunds, disputes and prior payouts; separate maker/approver and invalidate approval after amount/destination edits.

3. Execute/query through a separately supported payout adapter with stable operation IDs; retain reservations on pending/unknown results.

4. Confirm ledger disbursement and reconcile provider evidence before marking settled. Return permitted beneficiary and aggregate domain statuses.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: Incoming payment capability does not imply payout support. Do not fabricate bank payout APIs.

Required verification and acceptance: Concurrent payouts cannot overspend; unknown/retry cannot duplicate release; destination changes and submitted failures follow controlled recovery.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P19 Receipts communication and payment history APIs

START PROMPT

Execute P19 — Receipts communication and payment history APIs. Mode: Implement. Suggested responsible role: Backend and communications engineers.

Required predecessors: P08 P11 P15. Source references: FD11; LC15; MB07. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Build scoped payment/receipt history with original financial and domain references, exact amount/currency, fees, refunds and safe status.

2. Reuse private files, audit and notification delivery. Trigger transactional notices from durable events with template versions and deduplication.

3. Separate receipt from domain tax invoice/entitlement and separate transactional communication from marketing consent.

4. Provide secure domain deep links, authorised expiring downloads and sanitised exports. Notification failure must not reverse financial success.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Required verification and acceptance: Receipt retrieval denies another payer; duplicate delivery does not spam; history reconciles to journals and pending refunds are clearly labelled.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P20 Admin provider configuration and policy screens

START PROMPT

Execute P20 — Admin provider configuration and policy screens. Mode: Implement. Suggested responsible role: Next.js admin engineer.

Required predecessors: P03 P05 P10. Source references: AD02 AD03 AD04 AD05 AD12; LC01. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Implement screens inside the existing admin module/shell for provider capabilities, merchant accounts, secret references, limits, fees, module availability and display order.

2. Provide draft/preview/validate/approve/activate/suspend/version-history flows with scoped permissions and maker-checker for sensitive changes.

3. Mask credentials, restrict endpoints/adapters to approved values and prevent test/production confusion. Reuse existing design tokens and form components.

4. Implement conflict, validation, approval-pending, denied, empty, loading and outage states. Keep resolution traffic available during suspension.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: No competing admin-app/admin-portal project or executable adapter upload UI.

Required verification and acceptance: Authorisation is server-enforced; edited settings invalidate approval; mobile eligibility reflects activated configuration; no secrets are returned to browser.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P21 Admin finance dashboard and operations screens

START PROMPT

Execute P21 — Admin finance dashboard and operations screens. Mode: Implement. Suggested responsible role: Next.js admin and finance engineers.

Required predecessors: P17 P18 P19 P20. Source references: AD01 AD06 AD07 AD08 AD09 AD10 AD11; LC11 LC12 LC13 LC14 LC15. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Implement scoped dashboard, payment/attempt timeline, journal links, fulfilment backlog and safe status-query action.

2. Provide refund/approval, disputes, reconciliation exceptions, verified payout and sanitized callback/worker screens using existing backend contracts.

3. Provide filterable reports, currency separation, freshness/cutoff, masks, case links and audit evidence. Keep financial and attendance/domain totals distinct.

4. Implement all permission, stale-data, conflict, empty, export-in-progress and retry states. Controlled replay preserves original operation IDs and cannot invent success.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Required verification and acceptance: An authorised operator can investigate a stuck captured order end to end; support cannot approve refund/payout or view credentials; totals reconcile.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P22 Shared Flutter checkout and recovery

START PROMPT

Execute P22 — Shared Flutter checkout and recovery. Mode: Implement. Suggested responsible role: Flutter engineer.

Required predecessors: P06 P09 P10 P19. Source references: MB01 MB02 MB03 MB04 MB05 MB06 MB08; LC02 LC03 LC04. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Build one reusable Riverpod checkout feature launched with a trusted payable/quote reference and validated return route.

2. Render server-driven bank/Wallet options, fees, currency, recipient, summary and restrictions; reuse existing app theme and navigation.

3. Implement Wallet step-up and supported bank redirect/SDK/app-switch through typed next actions and allowlisted return destinations.

4. Recover intent/attempt after restart/network loss; show unknown/pending, confirmed and fulfilment-processing separately. Refresh backend after return and block unsafe provider replacement.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: No provider secrets or offline money execution; no duplicated checkout inside each business feature.

Required verification and acceptance: Tampered totals cannot charge; app-return success cannot fabricate a paid result; Wallet insufficient funds, provider outage and restart flows work.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P23 Flutter receipts history refunds and support

START PROMPT

Execute P23 — Flutter receipts history refunds and support. Mode: Implement. Suggested responsible role: Flutter engineer.

Required predecessors: P19 P22. Source references: MB07 MB08; LC11 LC15. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Implement shared activity filters, transaction detail, safe receipt access and domain deep links under existing navigation.

2. Display capture, accounting, service readiness and refund status distinctly; route refund requests through domain eligibility APIs.

3. Add support-from-transaction with stable references and safe attachments; secure private cache and clear on logout/account switch.

4. Provide accessible large-text/screen-reader, loading, offline-stale, denied, pending, failure and unavailable states. Marketing preference remains separate.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Required verification and acceptance: Another payer receipt/deep link is denied; confirmed refund differs from pending request; account switching clears private data and reports remain authoritative.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P24 Funeral Assistance complete shared payment journey

START PROMPT

Execute P24 — Funeral Assistance complete shared payment journey. Mode: Implement. Suggested responsible role: Community domain engineers.

Required predecessors: P18 P19 P22 P23. Source references: LC06; FD02 FD07 FD10. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Implement or complete community/household onboarding, verified representatives, collection review and beneficiary verification according to approved scope.

2. Activate with eligibility snapshot, one obligation per household, source-standard BWP20 amount and approved exemptions/privacy. Notify eligible households respectfully.

3. Use shared checkout and confirmation to fulfil obligations once; keep pending, confirmed, refunds, fees and net support distinct. No direct bank or wallet debit code belongs here.

4. Close new payments, resolve late successes through approved policy, reconcile and request family disbursement through shared payout. Publish permitted aggregate closure report and archive with explicit unresolved liabilities.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: Do not invent mandatory-debt rules, public non-contributor lists or extra-donation policy.

Required verification and acceptance: Concurrent delegates do not duplicate obligation fulfilment; late capture and beneficiary edit are controlled; collection-to-family-disbursement journey has linked evidence.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P25 Paid Events ticketing and admission journey

START PROMPT

Execute P25 — Paid Events ticketing and admission journey. Mode: Implement. Suggested responsible role: Events domain engineers.

Required predecessors: P18 P19 P22 P23. Source references: LC07; section 2 ownership. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Implement or complete event authoring, approval, category/price/capacity, sales windows, organiser, sponsor and published cancellation/transfer/entry policies.

2. Reserve inventory atomically, create trusted quote, use shared checkout and idempotently issue unique credentials after the approved confirmation threshold.

3. Implement scoped online gate validation, duplicate/revoked/refunded denial and attendance reporting. Keep approved offline mode explicit about disconnected-scanner duplicate risk.

4. Handle late capture after hold expiry with reacquire-or-refund; finish event, resolve refunds/disputes, reconcile reserves and request organiser payout through shared services.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: No BTC hard-coding, unapproved offline guarantee or invented resale/seat-map scope.

Required verification and acceptance: Last-ticket race cannot oversell; online parallel scans admit once; payment confirmed with delayed ticket is repairable; settlement is distinct from event completion.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P26 Free invitation and complimentary event journey

START PROMPT

Execute P26 — Free invitation and complimentary event journey. Mode: Implement. Suggested responsible role: Events domain engineers.

Required predecessors: P25. Source references: LC08. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Implement free/complimentary categories, quotas, invitation recipient/expiry/use limits and minimal attendee data.

2. Validate invitation and allocate capacity atomically, issuing a domain entitlement without a fake captured payment.

3. Reuse My Tickets and gate controls, cancellation/revocation notices and approved offline policy from paid events.

4. Report free registrations, paid sales, unique admissions and no-shows separately. Skip settlement and refund creation for zero-price entitlements.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Required verification and acceptance: Expired/used invitations fail safely; sold-out events cannot issue; free ticket admission is traceable without manufactured financial transactions.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P27 Permitted raffle entry draw and prize journey

START PROMPT

Execute P27 — Permitted raffle entry draw and prize journey. Mode: Implement. Suggested responsible role: Raffle domain engineers.

Required predecessors: P18 P19 P22 P23. Source references: LC09; section 2; section 9. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Implement or complete jurisdiction/operating approval, eligibility, campaign rules, prizes, sale cutoff, draw method/supervision and claim terms; keep activation disabled until approval evidence passes.

2. Create eligible payable quotes, offer only provider-approved campaign methods and issue immutable entries idempotently after financial confirmation.

3. Close sales, resolve unknown/late money, invalidate eligible refunds and reconcile before freezing entry count/digest. Execute the approved controlled draw with immutable evidence and prize allocation.

4. Verify winners, fulfil prizes, handle unclaimed/disputed prizes under approved policy, reconcile net proceeds and request beneficiary payout. Preserve draw/entry/payment traceability.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: No invented legal permission, provider eligibility or self-selected/randomness-untested production draw.

Required verification and acceptance: No approval means no activation; editable or unreconciled entry population cannot draw; replay cannot add entries or overwrite a draw; prize-to-entry evidence is complete.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P28 Donation fundraising and beneficiary journey

START PROMPT

Execute P28 — Donation fundraising and beneficiary journey. Mode: Implement. Suggested responsible role: Fundraising domain engineers.

Required predecessors: P18 P19 P22 P23. Source references: LC10. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Implement reviewed purpose, verified beneficiary, permitted amounts, fees, dates, target handling and unconditional/all-or-nothing terms.

2. Validate server-side donation quotes and use common bank/Wallet checkout; store one confirmed donation allocation and receipt.

3. Keep donations distinct from raffle entries; show approved aggregate gross/refunds/fees/net without exposing donor records.

4. Close donations, resolve late outcomes and incomplete-target policy, reconcile, release eligible funds through shared payout and publish support report.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: No automatic target-failure refund rule, campaign transfer or unrelated marketing consent.

Required verification and acceptance: Donation does not issue raffle rights; failed target follows published policy; duplicate callbacks fulfil once and beneficiary change pauses release.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P29 Scoped reporting support and closure controls

START PROMPT

Execute P29 — Scoped reporting support and closure controls. Mode: Implement. Suggested responsible role: Reporting and support engineers.

Required predecessors: P21 P23 P24 P25 P26 P27 P28. Source references: FD11; LC15; AD11. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Complete cross-domain scoped financial facts, report jobs, cutoff/freshness, qualified exception views and aggregate-versus-personal access.

2. Route cases to domain, Payments, Finance or E25 with references, owner, priority and escalation. Allow verified repairs only through existing authorised operations.

3. Enforce closure gates for unresolved attempts, refunds, prize claims and liabilities; retain explicit carried-forward obligations and owners.

4. Implement authorised export, sanitisation, private evidence, retention/legal-hold and data-request workflow integration. Archives preserve permitted receipt/support access.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Required verification and acceptance: Reports reconcile by account/currency/cutoff; unresolved totals are provisional; archive does not hide money liabilities; support cannot mark paid.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P30 Operations observability incident and recovery

START PROMPT

Execute P30 — Operations observability incident and recovery. Mode: Implement. Suggested responsible role: Operations and reliability engineers.

Required predecessors: P10 P11 P17 P18 P21. Source references: LC16; AD09 AD12; section 9. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Implement metrics/alerts for pending age, signature failures, ledger/fulfilment lag, retries, duplicate capture, reconciliation and settlement exposure with named role owners.

2. Provide safe pause by provider/account/module, status resolution traffic, secret rotation, quarantine/replay and adapter-version retirement procedures.

3. Write and demonstrate runbooks for provider outage, Wallet ambiguity, stuck captured order, lost callback, compromised credential and database restore.

4. Restore durable records, reconcile provider reality before replaying money commands, recover original operation IDs and record resumption evidence. Confirm workload/recovery targets instead of inventing SLAs.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Required verification and acceptance: Redis loss/restore cannot cause blind recharging; controlled pause allows safe resolution; alert routing, replay, credential rotation and incident audit are demonstrated.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P31 Security privacy and financial resilience verification

START PROMPT

Execute P31 — Security privacy and financial resilience verification. Mode: Implement. Suggested responsible role: Security and QA engineers.

Required predecessors: P29 P30. Source references: FD01; MB08; section 9; all LC01 to LC16. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Threat-model tenant leakage, account takeover, fake callbacks, replay, malicious uploads, redirect abuse, unsafe endpoint configuration and internal finance abuse.

2. Assess RBAC, MFA/step-up, secret handling, callback authenticity, sensitive logging, mobile cache, exports and approved privacy/retention/legal-hold controls.

3. Run targeted concurrency, crash, duplicate/out-of-order callback, unknown execution, refund/payout race and entitlement replay tests across enabled methods.

4. Record findings with source/work-package links, severity, reproduction and remediation. Fix authorised in-scope defects and run focused regression; document residual risks and approvals.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: Do not infer legal compliance or production readiness from automated test success.

Required verification and acceptance: No unresolved critical/high issue is silently waived; actual tests and skips are recorded; unsupported certification/privacy decisions remain explicit blockers.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P32 Wallet caller migration and controlled rollout

START PROMPT

Execute P32 — Wallet caller migration and controlled rollout. Mode: Implement. Suggested responsible role: Technical lead and release engineer.

Required predecessors: P24 P25 P26 P27 P28 P29 P30 P31. Source references: Section 10 migration; LC16. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Inventory direct Wallet/payment callers and historical operations; map each to shared contracts while preserving IDs and financial evidence.

2. Introduce compatibility facades and feature-flag routing. Shadow only read-only quotes/reporting; never execute two live charge paths.

3. Migrate one domain/cohort at a time after dependencies pass. In-flight attempts retain their original route, account and adapter version until safely resolved.

4. Validate reconciliation/regression and rollback before removing duplicate caller logic. Keep conditional/unapproved raffle or bank functionality disabled and explicitly deferred.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: No forced rollout of blocked banks or domain features; no production deployment without existing authorisation.

Required verification and acceptance: Old/new routes preserve financial invariants; flag rollback changes future routing only; no in-flight operation is stranded or executed twice.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT

# P33 Final convergence lifecycle evidence and release report

START PROMPT

Execute P33 — Final convergence lifecycle evidence and release report. Mode: Implement. Suggested responsible role: Delivery manager and QA lead.

Required predecessors: P00 to P32 with explicit conditional deferrals. Source references: Sections 9 10 11; all FD AD MB and LC IDs. Verify prerequisite contracts and evidence; do not infer readiness from a checked task alone.

Read the repository constitution, AGENTS.md, current implementation, existing Spec Kit artifacts and the accessible source document OleKard_Shared_Payment_Architecture.docx version 1.1. Verify the actual source path/version; do not guess missing provider contracts. Inspect completed work and predecessor evidence before changing files. Reuse working functionality and preserve backward compatibility. Follow installed Spec Kit commands and repository conventions; do not invent command names or overwrite unrelated work.

Create or update this package’s specification, stories, plan, tasks and requirement/test traceability using the installed workflow. Resolve only genuinely blocking ambiguities; record assumptions and pending decisions. For implementation packages, complete unblocked in-scope code, migrations, APIs, UI and meaningful tests. If a prerequisite is missing, mark the affected work BLOCKED and continue only independent scope. Use development-only mocks only where explicitly permitted and label them. Never invent bank APIs or permission/certification evidence.

## Scope for this work package

1. Cross-check requirement-to-spec/story/task/code/test links for every source section, FD01 to FD11, AD01 to AD12, MB01 to MB08 and LC01 to LC16. Run installed analysis/convergence workflow only if available.

2. Run full applicable regression and end-to-end evidence for enabled Wallet/banks, all delivered domain flows, refunds, settlement, payout, incidents and migration. Keep mock demos distinct from certified integrations.

3. Review architecture boundaries, finance reconciliation, security, support, observability, recovery, training and deployment/rollback documentation. Record blocked/deferred scope and owners.

4. Publish COMPLETED/PARTIAL/BLOCKED status per package and a separate release recommendation. Update managerial register, open decisions, risk log and remaining evidence; identify go/no-go authority.

Maintain one shared Payments module, separate provider adapters, Wallet-owned balances and the authoritative ledger. E25 owns common external ingress/connector infrastructure. Derive money and tenant context server-side; keep unknown financial outcomes unresolved until verified. Do not duplicate charges, ledger postings or domain entitlements.

Boundary: Do not automatically deploy, start another epic or claim user approval from elapsed time.

Required verification and acceptance: Every mapped requirement is passed, failed, blocked or explicitly deferred; no pending critical money invariant or missing certification is reported as production-ready.

For every flow touched, document trigger, prerequisites, states, admin/mobile/foundation responsibilities, success path, failure/recovery, completion evidence and operator runbook. Retain independent payment, accounting, fulfilment, refund, settlement and payout states.

Report Status COMPLETED / PARTIAL / BLOCKED; scope implemented; source-to-story/task/code/test links; files/migrations/API/UI changes; tests actually run with pass/fail/skip counts; security/finance evidence; blockers, decisions and technical debt; DoD PASS/FAIL per criterion; and the next permitted action. Update the managerial register and write restart notes with branch/commit and unresolved operations. Do not start the next prompt automatically or deploy production without existing authorisation.

END PROMPT